## Slide 1: PI 26 Workstream Dashboard
Product Council
20th November 2024

## Slide 2: The Seven Phases of a Mojaloop Workstream
Product Requirements Defined
MVP Backlog Complete
DA Review
Production Backlog Complete
Development in Progress
MVP/Ready for PoC
Ready for Live Service
  Post-Convening, Product Council members define the product-level requirements that the workstream is intended to address
  The backlog for an MVP or pilot deployment of this workstream's outputs has been fully defined in the Mojaloop GitHub
  The overall design has been presented to the Design Authority, and any changes the DA has suggested have been considered for incorporation in the backlog
  The backlog for a full production deployment of this workstream's outputs has been fully defined in the Mojaloop GitHub
  Development is underway; first using the MVP backlog, then moving on to the expanded, production-specific backlog items
  The workstream's outputs are ready for use in a pilot or proof of concept, with limited attention to considerations of capacity or reliability
The workstream is complete; its outputs are available for production use for a live service

## Slide 3: Workstream Dashboard
Workstream | Product Requirements Defined | MVP Backlog Complete | DA Review | Production Backlog Complete | Development in Progress | MVP/Ready for PoC | Ready for Live Service | Comment
Participation Tools |  |  |  | Continuous |  |  |  | Payment Manager adoption next priority
Participation Tools for Fintechs |  |  |  |  |  | Mid PI 26 | Late PI 26 | Initial adopter Rswitch, but this must be a generic solution
Deployment Tools - Maintenance |  |  |  |  |  |  | Mid PI 26 | New IaC soon, no more AWS dependencies. Needs documenting. IaC to be the foundation of ALL deployments
Dispute Management |  |  |  |  |  |  |  | New workstream. Looking at options from Rswitch and Tazama
PISP 2.0 |  |  |  |  |  |  |  | A re-factoring of the resource endpoints in the switch required, and in the ITK to match
Payments Addressing |  |  |  |  |  |  |  | Merchant payments addressing, merchant payments cross-border, wider cross-border issues etc. and also to address the related duplicate problem.
FX Extension |  |  |  |  |  |  |  | Needs extension to support other business mdoels.
Non-Mojaloop Interscheme |  |  |  |  |  | - | - | COMESA domestic/jurisdictional (non-Mojaloop) schemes are the next priority, followed by TCIB and Nexus.
ISO 20022 Refinement |  |  |  |  |  | - | - | ISO 20022 work complete, but it’s assumed this will need refinement.
Refactor Bulk Payments |  |  |  |  |  |  |  | Refactor the current implementation of bulk payments at both ITK and Hub and complete implementation (for both ends of the transaction). To include PISP-initiated bulk.
Settlement 3.0 and TB Integration |  |  |  |  |  | TBC | TBC | Tigerbeetle to replace Central Ledger functions. TB have promised support. Supplemented by a collaborative effort to develop a new design for settlement, which will remove much of the burden from the Hub and its portals.
Timezone Localisation |  |  |  |  |  | End PI 26 | End PI 27 | Timezone localisation complete, to PoC standard? Needs productionising.
Mojaloop Evolution: Integrating the Outputs of the vNext Program |  |  |  |  |  |  |  | Taking engineering outputs from vNext and integrating them into the Mojaloop Core.
Performance Optimisation |  |  |  | Continuous |  |  |  | Proceeding as expected. Performance proving & Whitepaper proposed.
Platform Quality and Security |  |  |  | Continuous |  |  |  | SBOMs to be integrated into CI process; ML license files being updated; address Dependabot alerts; OpenSSF Program; Mojaloop artefact provenance checking.
Core and Releases |  |  |  | Continuous |  |  |  | v17 Irrawaddy work in progress - target beginning of PI26
Key
Complete
In Progress
Not Yet Begun
Not Applicable

## Slide 4
Workstream | Product Reqts Defined | MVP Backlog Complete | DA Review | Production Backlog Complete | Dev in Progress | MVP/Ready for PoC | Ready for Live Service | Comment
Participation Tools |  |  |  | Continuous |  |  |  | Payment Manager adoption next priority
Participation Tools for Fintechs |  |  |  |  |  | Mid PI 26 | Late PI 26 | Initial adopter Rswitch, but this must be a generic solution
Deployment Tools - Maintenance |  |  |  |  |  |  |  | New IaC soon, no more AWS dependencies. Needs documenting. IaC to be the foundation of ALL deployments
Dispute Management |  |  |  |  |  | PI 27 | PI 27 | New workstream. Looking at options from Rswitch and Tazama
PISP 2.0 |  |  |  |  |  | End PI 26 | PI 27 | A re-factoring of the resource endpoints in the switch required, and in the ITK to match
Payments Addressing |  |  |  |  |  | End PI 26 | PI 27 | Merchant payments addressing, merchant payments cross-border, wider cross-border issues etc. and also to address the related duplicate problem.
FX Refinement |  |  |  |  |  | End PI 26 | PI 27 | Needs extension to support other business models.
Non-Mojaloop Interscheme |  |  |  |  |  | PI 27 | PI 27 | COMESA domestic/jurisdictional (non-Mojaloop) schemes are the next priority, followed by TCIB and Nexus.
ISO 20022 Refinement |  |  |  |  |  | Mid PI 26 | End PI 26 | ISO 20022 work complete, but it’s assumed this will need refinement.
Refactor Bulk Payments |  |  |  |  |  | PI 27 | PI 27 | Refactor the current implementation of bulk payments at ITK and Hub and complete implementation. To include PISP-initiated bulk. Not due to start until mid-PI 26.
Settlement 3.0 and TB Integration |  |  |  |  |  | End PI 26 | End PI 27 | Tigerbeetle to replace Central Ledger functions. TB have promised support. Supplemented by a collaborative effort to develop a new design for settlement, which will remove much of the burden from the Hub and its portals.
Timezone Localisation |  |  |  |  |  | In review | In review | Timezone localisation complete, to PoC standard? Needs productionising.
Mojaloop Evolution: Integrating the Outputs of the vNext Program |  |  |  |  |  | PI 27 | End PI 27 | Taking engineering outputs from vNext and integrating them into the Mojaloop Core.
Performance Optimisation |  |  |  | Continuous |  |  |  | Proceeding as expected. Performance proving & Whitepaper proposed.
Platform Quality and Security |  |  |  | Continuous |  |  |  | SBOMs to be integrated into CI process; ML license files being updated; address Dependabot alerts; OpenSSF Program; Mojaloop artefact provenance checking.
Core and Releases |  |  |  | Continuous |  |  |  | Mojaloop v17 Irrawaddy work in progress - target beginning of PI26
Key
Complete
In Progress
Not Yet Begun
Not Applicable

## Slide 5
Workstream | WorkstreamLead | Slack Channel | Meeting Schedule | Meeting Link
Participation Tools | James Bush | #ws-participation-tools | Thursday, 14:30 UTC | 
Participation Tools for Fintechs | Alain Kajangwe | #ws-participation-pisp |  | 
Deployment Tools - Maintenance | James Bush | #ws-deployment-tools |  | 
Dispute Management | Promesse (Rswitch PM) | #ws-dispute-management |  | 
PISP 2.0 | Paul Baker | #ws-pisp2_0 |  | 
Payments Addressing | Arunjay Katakam, Clare Rowley | #ws-payments-addressing |  | 
FX Refinement | Paul Baker | #ws-fx-refinement |  | 
Non-Mojaloop Interscheme | Julie Guetta | #ws-interscheme |  | 
ISO 20022 Refinement | Julie Guetta | #ws-iso20022 |  | 
Refactor Bulk Payments | Paul Baker | #ws-bulk |  | 
Settlement 3.0 and TB Integration | James Bush | #ws-tb-integration |  | 
Timezone Localisation | Luis Roy Zulu | #ws-localization-pi24 |  | 
Mojaloop Evolution: Integrating the Outputs of the vNext Program | James Bush | #ws-mojaloop-evolution |  | 
Performance Optimisation | Julie Guetta | #ws-performance-characterisation |  | 
Platform Quality and Security | Sam Kummary | #ws-pqs-pi26 | Thursday, 12:30 UTC | 
Core and Releases | Sam Kummary | #ws-ml-core-and-releases-pi26 | Monday, 15:00 UTC |